# Capstone Project Concept Note and Implementation Plan

## Project Title: [Your Project Title]

### Team Members

- May Myat Noe Oo

- Nay Chi Moe Oo

- Min Sett Paing

- Akeri Myint Zaw

- May Phyo Thu

- Chan Aye Naing

### Concept Note

#### 1. Project Overview

This project, Helmet Detection and License Plate Recognition using YOLOv8, aims to improve road safety and automated traffic law enforcement by developing a deep learning–based system that detects whether motorcyclists are wearing helmets and simultaneously identifies their vehicle license plates from CCTV or video footage.

The project aligns directly with two United Nations Sustainable Development Goals (SDGs):

- SDG 3 – Good Health and Well-Being, by reducing traffic-related injuries and fatalities through enhanced helmet law compliance.

- SDG 11 – Sustainable Cities and Communities, by contributing to the development of smart, AI-driven urban traffic management systems.

By automating helmet detection and license plate recognition, this system supports authorities in enforcing safety regulations more efficiently and fairly. It minimizes the need for manual monitoring, reduces human error, and creates data-driven insights for traffic safety planning. Ultimately, it promotes responsible riding behavior, reduces accident rates, and fosters safer communities

#### 2. Objectives

The main objectives of this capstone project are:

- Helmet Detection: Develop a deep learning model (YOLOv8) capable of accurately identifying riders with and without helmets in real time from video streams.

- License Plate Recognition: Integrate OpenCV and Tesseract OCR to extract and record vehicle license plate numbers from detected motorcycles.

- Data Integration: Produce structured outputs (CSV format) containing helmet status and license plate details for analytics and reporting.

- Automation and Scalability: Build a modular, efficient, and scalable pipeline combining ImageAI, YOLOv8, and OCR to support real-time operation in traffic environments.

- Social Impact: Contribute to road safety enforcement and awareness campaigns by providing an automated, transparent, and data-backed solution for identifying violations.

Through these objectives, the project aims to deliver a robust, intelligent system that strengthens traffic rule compliance and supports SDG-driven urban development initiatives

#### 3. Background

Motorcycle-related accidents remain one of the leading causes of road injuries and deaths worldwide, particularly in developing countries such as Myanmar, where motorcycles are the primary mode of transport. Despite helmet laws being in place, enforcement remains inconsistent due to manual monitoring, which is time-consuming, error-prone, and resource-intensive.

Existing manual or semi-automated systems struggle to operate effectively in real-world traffic conditions due to issues like poor lighting, camera angles, and occlusion. Some prior initiatives use traditional image processing techniques or earlier YOLO versions (YOLOv3, YOLOv5), which, although effective, often fail to balance accuracy with real-time performance.

To overcome these challenges, this project employs YOLOv8, an advanced, anchor-free object detection architecture known for its high speed and accuracy in dense, dynamic environments. The model integrates with OpenCV and Tesseract OCR to extract license plate information, providing an end-to-end automated enforcement pipeline.

A machine learning–based approach is essential because it:

- Adapts to complex real-world traffic scenarios.

- Reduces human dependence and error.

- Offers scalable, data-driven insights for policy formulation and safety interventions

#### 4. Methodology

The Helmet Detection project applies supervised machine learning using deep learning–based computer vision techniques to automatically identify whether a motorcyclist is wearing a helmet. The methodology focuses on real-time object detection and classification with the following components:

##### 4.1 Machine Learning Techniques

The core of the system relies on Convolutional Neural Networks (CNNs), which are highly effective in image-based tasks such as object recognition and classification. A transfer learning approach is used, starting from a pre-trained model and fine-tuning it on a custom helmet detection dataset. This approach minimizes training time and enhances accuracy, even with limited local data.

##### 4.2 Algorithms and Models

- YOLOv8 (You Only Look Once, Version 8):
YOLOv8 is chosen as the main detection framework for identifying multiple objects—such as helmets, riders, and motorcycles—in a single pass. It provides a balance between high accuracy and real-time processing speed, making it suitable for traffic monitoring applications.

  - Input: Images or video frames.

  - Output: Bounding boxes with class labels (“Helmet”, “No Helmet”, “Motorcycle”, “Person”).

  - Training Objective: Maximize mean Average Precision (mAP) and minimize false detections.

- OpenCV (Open Source Computer Vision Library):
Used for image preprocessing and license plate localization before text extraction. OpenCV functions handle tasks such as grayscale conversion, edge detection, contour finding, and region cropping.

- Tesseract OCR:
Integrated for Optical Character Recognition, extracting textual information (license plate numbers) from the cropped images. The results will be stored as structured data for analysis or enforcement.

##### 4.3 Frameworks and Libraries

The following frameworks and tools form the project’s implementation backbone:

- Programming Language: Python 3.9+

- Deep Learning Framework: PyTorch (for YOLOv8 model training and inference)

- Data Handling: NumPy and pandas

- Web/Interface Development: Flask or FastAPI (for demonstration and output visualization)

- Annotation Tools: LabelImg and Roboflow (for bounding box labeling and dataset management)

##### 4.4 Workflow Summary

- Data Preparation: Collection and annotation of helmet and non-helmet images.

- Training: Fine-tuning the YOLOv8 model using transfer learning.

- Detection: Running inference to classify riders with or without helmets.

- OCR Integration: Extracting license plate text from detected motorcycles.

- Output Generation: Displaying results and storing detection data for analysis.

##### 4.5 Expected Outcomes

By combining deep learning detection with OCR, the system aims to achieve:

- Helmet detection accuracy (mAP@0.5) ≥ 90%.

- OCR text accuracy ≥ 85%.

- Real-time performance (8–12 FPS on GPU hardware).

This hybrid methodology enables a robust, scalable, and efficient helmet detection system that contributes to road safety, intelligent surveillance, and compliance monitoring under the DSG goals.

#### 5. Architecture Design Diagram

Start

RoboFlow Datasets/ Myanmar Motorcycle  Video DaasetTraffic Videos

Preprocessing, Annotation and Define Region of Interest (ROI) using ImageAI

Finetune with Pre-trained YOLOv8

Model for Detecting Riders with or without Helmets

classification

No

End

Helmet Detected?

Yes

License Plate Detection using Tesseract OCR

Record the License Number in CSV

End

Figure. 1. Proposed System Architecture

#### 6. Data Sources

Dataset 1 (Contextual): Annotated Myanmar Motorcycle Traffic Videos

- Source: Felix Wilhelm Siebert and Hanhe Lin (2019), covering 13 observation sites across 7 Myanmar cities.

- Format: Segmented 1920×1080 video clips at 10 fps, annotated frame-by-frame with bounding boxes.

- Size: 910 clips; 10,180 individual motorcycle tracks; 339,784 annotated frames.

- Rationale: Provides real-world context for model design, reflecting high rider density, variable visibility, and challenging traffic conditions.

Dataset 2 (Primary Training/Testing): Local Images & Roboflow Dataset

- Source: Combination of locally collected traffic images and global helmet detection data from Roboflow.

- Format: Labeled JPG/PNG images.

- Size: Approximately 10,000 images (variable depending on final selection).

- Preprocessing: Includes resizing, normalization, and data augmentation to enhance model generalization.

- Rationale: Serves as primary training material. Combining global and local data ensures transfer learning efficacy and optimal performance in the target environment, which is particularly important for license plate recognition.

#### 7. Literature Review

#### Recent research strongly supports the use of deep learning for intelligent traffic monitoring and helmet detection. Early works, such as Siebert and Lin (2020), demonstrated the feasibility of deep learning for helmet detection in Myanmar using RetinaNet but achieved only moderate accuracy (72.3% mAP). With the advancement of single-stage detectors, YOLO-based architectures emerged as superior solutions. Studies using YOLOv3 and YOLOv5 integrated with OCR reported accuracies above 94% for detecting helmets and identifying license plates (Yadav et al., 2025; LG et al., 2025). The latest YOLOv8 model introduced an anchor-free architecture that delivers high precision and speed for real-time detection tasks, achieving over 95% mAP in complex, multi-object scenarios (Lin, 2024). Research by Deshpande et al. (2025) and Gayathri et al. (2025) further validated YOLOv8’s robustness, reaching more than 98% accuracy in helmet and license plate detection, while Krishna and Karthikeya (2024) emphasized its value in comprehensive intelligent traffic management systems. Supporting tools such as OpenCV and Tesseract OCR enhance preprocessing and optical character recognition, while Roboflow facilitates dataset curation and annotation. Building on this foundation, our project integrates YOLOv8 with ImageAI, OpenCV, and Tesseract OCR in a modular pipeline to detect helmet usage and recognize license plates from real-world footage. This approach extends previous work by providing a localized, high-accuracy, real-time solution tailored to Myanmar’s traffic context, thereby advancing the field of AI-driven road safety and contributing to Sustainable Development Goals (SDG 3 and SDG 11).

### Implementation Plan

This project employs a multi-stage deep learning pipeline integrating ImageAI, YOLOv8, OpenCV, and Tesseract OCR to automate helmet detection, rider counting, and license plate recognition from traffic footage.

Programming Languages

- Python: Core programming language for model development, data preprocessing, and integration.

- HTML/CSS/JavaScript: For creating a simple dashboard to visualize outputs

- Frameworks and Libraries

| Tool / Library | Purpose |
| --- | --- |
| YOLOv8 (Ultralytics) | Helmet/non-helmet classification, rider counting; provides real-time detection with high FPS. |
| ImageAI | Motorcycle detection and region-of-interest (ROI) generation before YOLOv8 processing. |
| OpenCV | Frame extraction, image filtering, and license plate localization. |
| Tesseract OCR | Extracts alphanumeric text from localized license plate regions. |
| Pandas / NumPy | Data manipulation and saving processed outputs (helmet status, rider count, plate ID) into CSV format. |
| Matplotlib / Seaborn | Visualizing performance metrics and detection results. |
| TensorFlow / PyTorch | Deep learning frameworks supporting YOLOv8 backend. |

Software Tools

- Google Colab / Jupyter Notebook: For training and experimentation.

- Roboflow: For data annotation and augmentation.

- GitHub: For code collaboration and version control.

- MS Excel / CSV Tools: For post-processing, visualization, and analysis.

Hardware Components

- GPU-enabled system (e.g., NVIDIA GPU, Colab Pro) for efficient model training.

- Traffic footage / CCTV dataset from Myanmar and Roboflow for validation.

#### 2. Timeline

Project Duration: 6 weeks (November 4 – December 24, 2025)

| Phase | Duration | Activities / Tasks | Expected Outcome |
| --- | --- | --- | --- |
| Phase 1: Data Collection & Preprocessing | Nov 4 – Nov 17 (2 weeks) | - Gather and combine with local and Roboflow images. - Annotate motorcycles, helmets, and license plates. - Apply augmentation (resizing, rotation, and normalization). | Clean, labeled, and augmented dataset ready for training. |
| Phase 2: Model Development (YOLOv8 & ImageAI) | Nov 18 – Nov 30 (2 weeks) | - Integrate ImageAI for motorcycle detection. - Fine-tune YOLOv8 for helmet classification and rider counting. - Test data flow between modules. | Trained YOLOv8 model and functional motorcycle detection module. |
| Phase 3: Model Training & Evaluation | Dec 1 – Dec 10 (1.5 weeks) | - Train integrated model pipeline. - Evaluate accuracy, precision, recall, and F1 score. - Optimize model parameters for performance. | Optimized model with performance metrics report. |
| Phase 4: Integration & Deployment | Dec 11 – Dec 18 (1 week) | - Integrate OpenCV + Tesseract OCR for license plate extraction. - Automate CSV generation (helmet, rider, plate). - Test real-time detection and system speed. | Fully functional detection + OCR system. |
| Phase 5: Testing, Analysis & Reporting | Dec 19 – Dec 24 (Final week) | - Validate system using unseen traffic videos. - Analyze output CSV for insights. - Prepare final presentation and documentation. | Final working prototype, CSV dataset, and project report. |

Gantt chart Link - https://app.ganttpro.com/shared/token/5cd3713a82788c3a02e9b7e807d3c2e0debeb8c582a2b200a16de33ab479e68c/2036565

General Task Distribution Matrix

| Team Member | Main Responsibilities | Deliverables |
| --- | --- | --- |
| Member 1 (Team Lead) | Coordinate project progress, manage GitHub repository, compile final documentation. | Project documentation, progress reports. |
| Member 2 (Data Engineer) | Collect and preprocess datasets, perform annotation, and augmentation via Roboflow. | Clean, labeled, and augmented dataset. |
| Member 3 (Model Developer) | Fine-tune YOLOv8 for helmet detection and rider counting. | Trained YOLOv8 model with metrics. |
| Member 4 (System Integrator) | Implement ImageAI for motorcycle detection and integrate with YOLOv8 pipeline. | Working detection module and data flow. |
| Member 5 (Computer Vision Specialist) | Develop OpenCV preprocessing pipeline and integrate Tesseract OCR for license plate extraction. | OCR-ready module for plate recognition. |
| Member 6 (Data Analyst / UI Developer) | Generate CSV outputs, visualize detection results, and prepare dashboard or charts. | CSV dataset, graphs, and presentation materials. |

#### 3. Milestones

| Milestone | Target Date | Description |
| --- | --- | --- |
| Project setup complete | Nov 6 | Repository and dataset structure ready. |
| Dataset fully annotated | Nov 14 | Clean, balanced dataset available. |
| Baseline YOLOv8 model trained | Nov 20 | Initial model performance validated. |
| Optimized model finalized | Nov 27 | Target accuracy ≥90% achieved. |
| System integration finished | Dec 3 | End-to-end functionality achieved. |
| Final submission | Dec 10 | Full project deliverables submitted. |

#### 4. Challenges and Mitigations

| Challenge | Potential Issue | Mitigation Strategy |
| --- | --- | --- |
| Data Quality | Poor lighting, unclear images, or class imbalance. | Apply augmentation, manual review, and synthetic image generation. |
| Model Performance | Overfitting or low accuracy on unseen data. | Use transfer learning, early stopping, and diverse test sets. |
| Hardware Limitations | Limited GPU access affecting training speed. | Utilize Google Colab and smaller YOLO variants (YOLOv8n/s). |
| OCR Accuracy | Blurry or rotated license plates affect recognition. | Implement preprocessing (rotation correction, thresholding). |
| Integration Complexity | Combining YOLOv8 with OCR may cause mismatched outputs. | Test each module independently before final integration. |

#### 5. Ethical Considerations

- Data Privacy: License plate images will be anonymized and used only for academic demonstration. No personal identifiers will be disclosed.

- Fairness and Bias: Dataset will include various environments, lighting conditions, and rider appearances to avoid detection bias.

- Transparency: Model limitations and accuracy levels will be reported clearly in documentation.

- Responsible Use: The system is intended solely for promoting road safety awareness, not for punitive monitoring or surveillance.

#### 6. References

  Siebert, F. W., & Lin, H. (2020). Detecting motorcycle helmet use with deep learning. Accident Analysis & Prevention, 134, 105319.

  Yadav, S., Singh, S., Bedare, D., & Samel, I. (2025). A Deep Learning Approach for Helmet Detection and Fine Generation System. International Journal of Research and Innovation in Applied Science, 10(4), 902–910.

  LG, R., Srinivasan, S. B., & Sundar, R. (2025). Real-Time Helmet and Triple Riding Detection System with Automated Email Notifications for Enhanced Road Safety. 2025 International Conference on Data Science, Agents & Artificial Intelligence (ICDSAAI), IEEE.

  Lin, B. (2024). Safety Helmet Detection Based on Improved YOLOv8. IEEE Access, 12, 28260–28272.

  Deshpande, U. U., Deshpande, V., Koti, R., Patil, R., Chate, R. A. A., Tandur, V. R., & Charantimath, V. (2025). Computer-Vision Based Automatic Rider Helmet Violation Detection and Vehicle Identification in Indian Smart City Scenarios Using NVIDIA TAO Toolkit and YOLOv8. Frontiers in Artificial Intelligence, 8, 1582257.

  Gayathri, T., Kavya, M., Sri, M. H., Harshitha, L., Sahithi, K. S. V., & Tejaswi, M. (2025). A Deep Learning-Based System to Detect Triple Riding and Helmet Violations Through CCTV Webcam. International Conference on Advancements in Computing Technologies and Artificial Intelligence (COMPUTATIA-2025), Atlantis Press.

  Krishna, G. J., & Karthikeya, D. V. (2024). Intelligent Traffic Management System: An Advanced Solution for Helmet Compliance, Traffic Signal Violation Detection, and Number Plate Identification. 2024 International Conference on Electrical Electronics and Computing Technologies (ICEECT), IEEE.

  Ultralytics. (2023). YOLOv8 Documentation. https://docs.ultralytics.com

  OpenCV Documentation. (2023). Image Processing Techniques. https://docs.opencv.org

  Tesseract OCR. (2023). Optical Character Recognition Engine. https://github.com/tesseract-ocr

  Roboflow. (2024). Helmet Detection Datasets and Tools. https://roboflow.com

  PyTorch. (2024). Deep Learning Framework. https://pytorch.org